Susquehanna Area Regional Airport Authority

Airport Operations Committee

##### January 25, 2019

Minutes

A meeting of the SARAA Airport Operations Committee took place on Friday, January 25, 2018 and was called to order by Mr. Hume at 8:00 a.m. in the David C. McIntosh Boardroom, Harrisburg International Airport with the following members of the Committee present:

Erik Hume, Chair	     Ronald Rouse

Also attending were Timothy Edwards (Executive Director),  Marshall Stevens (Deputy Executive Director), Carolyn Van Newkirk (SARAA Board), James Helsel (SARAA Board),  (SARAA Board), James Gross (SARAA Board), William Leonard, Keith Chase (SARAA Board), David Spaulding (Deputy Director, Planning and Engineering), Tom Peiffer (Deputy Director, Finance & Administration), Scott Miller (Deputy Director of Advertising and PR), Kevin Bryner (Deputy Director, IT),  Belinda Svirbely (Deputy Director, Operations & Security), and Camille Springer (Executive Assistant).

Public Comments:  None.

Minutes:  The minutes of the November 30, 2018 Airport Operations Committee were deemed approved.

Enplanement Report:

Mr. Miller reported that December passengers totaled 99,393, which was the busiest December since 2010.  December was 6.2% ahead of budget..  Every airline was up in December except United Airlines, due to their reduction in capacity from December through February.  Year-to-Date Total Passengers were $1,294,765, up 5.5% vs. budget, and up 8.3% vs. 2017.   He said that 2018 was the busiest year since 2013 and the sixth busiest year since the new terminal opened in 2004. American Airlines was the market share leader at 41%.  Year-to-date landed weight is 1.2 billion pounds, up 7.6% vs. budget, and up 10.7% vs 2017.  2018 was a record year for cargo landed weight; and the second highest total for air cargo tonnage.  Year-to-date CXY operations are up 15.5% in December.

Marketing Campaign:  The January through June campaign is underway. The daily Orlando Sanford service begins February 13, 2019.

Executive Outlook:  The Central Penn Business Journal will publish an article titled “Executive Forecast & Message 2019” by Mr. Edwards on January 26th, 2019.

Airline Conference: Mr. Edwards and Mr. Miller will be attending an airline conference in Quebec on February 11th through February 14th.

Air Route Development:  Daily MDT-Dallas Fort Worth service begins on June 7, 2019, with a potential for 13,000 new enplanements.

Project Update:

Mr. Spaulding reported on the following:

Rehabilitate Runway, Phase 3, HIA:  This project is being closed out.

Avflight Hangar: The Lower Swatara Township inspection was held on January 14, 2019.  An occupancy certificate was issued.

Install Weather Equipment, FCRA:  A final Completion Inspection was held on January 24, 2019.

Rehabilitate Runway, Change Order 3, Phase 3, HIA:

Mr. Edwards reported that this is to approve Change Order #3, as a final compensation change order, for the HIA Runway Rehabilitation Project, Phase 3, to decrease the contract amount for Hempt Bros, Inc. by $243,909.77  The scope of the Phase 3 project included rehabilitating the first third of Runway 13 and removing obstructions to the east of the airport.  The final compensating change order adjusts unit price quantities.  Sufficient funds remain available in the grant to fully fund this compensating change order.

There were no objections to forwarding this item to the full Board for approval.

Rehabilitate Runway, Phase 3 (Additional Inspection), HIA:

Mr. Edwards reported that this is to amend the contract with Johnson, Mirmiran & Thompson to increase their annual amount by $54,006, increasing their total contract value from $998,405 to a final contract amount of $1,052,411.  These change orders were issued due to unexpected site conditions and elevations.  Additional survey hours were also required.  The costs associated with this change order are eligible FAA grant costs.

There were no objections to forwarding this item to the full Board for approval.

Commission Airfield Lighting Control & Monitoring System, HIA:

Mr. Edwards reported that this is the award of a sole-source contract to ADB Safegate in an amount of $23,078.33 to commission modifications to the Airfield Lighting Control and Monitoring System at HIA.  HIA’s airfield lighting is controlled by an Airfield Lighting Control and Monitoring System (ALCMS).  The ALCMS uses proprietary software to control all airfield lighting circuits.  All runway and most taxiway lights are controlled directly by the ALCMS.  A secondary ADB system controls all runway guard lights, stop bar lights and some taxiway lights.  The final phase of HIA’s runway rehabilitation project will affect runway guard lights and stop bar lights at four taxiway locations.  The work on the existing lights and the addition of the new equipment will require that the ALCMS and associated BriteMaster units be reprogrammed and commissioned.  FAA policy requires that airport sponsors conduct two separate procurements when an Airport Improvement Project includes the modification of an existing ALCMS.  The ALCMS equipment and services must be procured using sponsor funds.  A Sole Source justification form for this purchase is attached to the Board paper.  This project is included in SARAA’s 2019 Capital Budget.

There were no objections to forwarding this item to the full Board for approval.

Purchase Brite Remote Airfield Lighting Units, HIA:

Mr. Edwards reported that this is the award of a sole-source contract to ADB Safegate in an amount of $73,990.72 to purchase 96 spare Brite Remote units for the airfield lighting system at HIA.  HIA’s airfield lighting is controlled by an Airfield Lighting Control and Monitoring System (ALCMS) manufactured by Siemens ADB.  The “Brite Remote” system controls all runway guard lights, stop bar lights and some taxiway lights.  The final phase of HIA’s runway rehabilitation project will affect runway guard lights and stop bar lights at four taxiway locations.  The work on the existing lights and the addition of the new equipment will require that 96 in-pavement light cans be opened and their associated fixtures, isolation transformers and Brite Remote devices removed.  To mitigate the possibility of failures, the airport plans to purchase 96 spare Brite Remote units that will be issued to the construction contractor in a one-for-one exchange.  The cost of these spare “owner preferred” equipment items is not eligible for FAA grant funding.  A Sole Source justifications form for this purchase is attached to the Board paper.  This project is included in SARAA’s 2019 Capital Budget.

There were no objections to forwarding this item to the full Board for approval.

Airport Drive (Construction Administration), HIA:

Mr. Edwards reported that this is to award a contract to Herbert, Rowland & Grubic ( HRG) in an amount not-to-exceed $58,549 to provide construction administration services for the project to Rehabilitate Airport Drive at HIA.  On December 5, 2019 the SARAA Board approved the award of a contract to Hempt Bros, Inc. to Rehabilitate Airport Drive.  HRG, as engineer of record will provide construction administration services for this project.  This project is being funded through a combination of grants and SARAA funds.  An application for an additional TAP-Aviation grant is pending.

There were no objections to forwarding this item to the full Board for approval.

Airport Drive (Construction Management), HIA:

Mr. Edwards reported that this is to approve the award of a contract to Urban Engineers, Inc. in an amount not-to-exceed $229,900.00 to provide construction management services for the project to Rehabilitate Airport Drive.  SARAA issued a Request for Qualifications/Technical Proposal asking for engineering firms to provide construction management services for the Rehabilitate Airport Drive project. Five firms submitted RFQ/TP’s on September 11, 2018 and three firms were short listed by the selection committee.  The committee selected Urban Engineers, Inc. as the best qualified consultant to perform the Construction Management Services.  This project is being funded through a combination of grants and SARAA funds.  An application for an additional TAP-Aviation grant is pending.

There were no objections to forwarding this item to the full Board for approval.

Stormwater Compliance Evaluation, HIA:

Mr. Edwards reported that this is to approve the award of a contract to Geo-Technology Associates, Inc. in an amount not-to-exceed $25,800 to provide professional services to conduct field investigations and prepare a report to determine compliance with the Airport’s industrial stormwater permit.  SARAA has a requirement to accomplish an annual compliance evaluation in accordance with the Airport’s National Pollutant Discharge Elimination System (NPDES) permit for stormwater.  This requires semiannual sampling and inspection.  Geo-Technology Associates, Inc. is recommended to provide these professional services based upon successful performance of similar work from 2011 through 2018.  The cost of this work was included in SARAA’s 2019 operating budget.

There were no objections to forwarding this item to the full Board for approval.

MS-4 Permit Agreement:

Mr. Edwards reported that this is to approve a professional services agreement with Skelly and Loy in the amount of $7,600 to assist SARAA with adopting an MS-4 permit.  It is recommended that the Airport Authority meet with PADEP to evaluate the benefits of adopting its own MS-4 permit or expand its Individual Storm Water Permit to retain control of storm water management expenditures.  Funding for this work will come from the Engineering Professional Services Line Item of SARAA’s 2019 operating budget.

There were no objections to forwarding this item to the full Board for approval.

Grant of Road Easement, CXY:

Mr. Edwards said that this is to this is to approve a non-exclusive and assignable Road Easement with the United States Government providing for a 50-year temporary easement and right-of-way in, on, over and across SARAA lands of the Capital City Airport, which are already in the possession of the Defense Logistics Agency.  The defense depot adjacent to Capital City Airport has been working with SARAA staff to correct the property boundary line at the east end of Runway 26.  The area was deeded from the U.S. Government to the Commonwealth of Pennsylvania in 1950 to accommodate the extension of Runway 26.  However, over the years, the depot perimeter fence and a portion of Mifflin Avenue continue to be located on the property that had been deeded to the airport.  This area is located outside the airport perimeter and granting the easement will not affect airport operations.  This easement will be granted to the United States Government at a cost of One Dollar.

There were no objections to forwarding this item to the full Board for approval.

Grant of Utility Easement, CXY:

Mr. Edwards reported that this is to approve a non-exclusive and assignable Utility Easement with the United States Government providing for a 50-year temporary easement and right-of-way in, on, over and across SARAA lands of the Capital City Airport, which are already in the possession of the Defense Logistics Agency.  For several years, the defense depot adjacent to Capital City Airport has been working with SARAA staff to correct the property boundary line at the east end of Runway 26.  Over the years, the depot perimeter fence and a portion of Mifflin Avenue continue to be located on the property that had been deeded to the airport.  This area is located outside the airport perimeter and granting the easement will not affect airport operations.  The easement provides for the location, construction, maintenance, alteration, and replacement of underground fiber optic line.  This easement will be granted to the United States government at a cost of One Dollar.

There were no objections to forward this item to the full Board for approval.

Construct Taxiway, Phase II, Construction Services, FCRA:

Mr. Edwards reported that this is to award a contract to Buchart Horn in an amount not-to-exceed $222,640.80, to provide construction phase services for the parallel taxiway at Franklin County Regional Airport.  SARAA’s 2018 and 2019 Airport Capital Improvement Program includes a project for installation of a parallel taxiway to enhance safety at the FCRA.  Buchart Horn is recommended to provide the construction phase services because they are the engineer of record for his project.  This project is being funded by an FAA grant.

There were no objections to forwarding this item to the full Board for approval.

Demolish Hangar (Environmental Investigation, Phase 2), GRA:

Mr. Edwards reported that this is to approve additional engineering services agreement with Urban Engineers in the amount of $13,000 for a new contract amount of $59,020 to perform Phase II groundwater testing in support of the removal of the existing hangar at Gettysburg Regional Airport.  Urban recommends a groundwater investigation to determine if there is significant groundwater contamination and to determine its extent as there is a potential for groundwater contamination to exist on the property.  The groundwater investigation includes the installation of four monitoring wells and one round of sampling.  Funding for his work will come from the SARAA Capital Improvement Account.

There were no objections to forwarding this item to the full Board for approval.

Subway/First Amendment to Lease:

Mr. Edwards reported that this is to approve a First Amendment to the Airport Food & Beverage Concession Lease Agreement between SARAA and Subway Real Estate Corp.  Subway signed a 10-year lease in August, 2009.  Subway Real Estate Corp. would like to extend their lease term 10 years to August 6, 2029 for the store located in Concourse A.  The amendment includes an initial remodel valued at $30,000 with the extension and a mid-term refurbishment.  A new franchisee is scheduled to take over the store mid-end of January.  No SARAA funds will be used for this project.

There were no objections to forwarding this item to the full Board for approval.

PENRAC Short Term Ground Lease:

Mr. Edwards reported that this is to approve a Ground Lease Agreement between SARAA and PENRAC, LLC.  PENRAC, LLC leases approximately 10 acres at the North 29 property.  They want to lease an additional 2.87 acres on the North 29 property on a month-to-month basis.  They will use it for parking a surplus of vehicles, and will need the property for at least two months.  The monthly rent will be $3,634.00.

There were no objections to forwarding this item to the full Board as a Consent Calendar item.

Wright Xpress, LLC Short Term Ground Lease:

Mr. Edwards reported that this is to approve two Ground Lease Agreements between SARAA and Wright Xpress, LLC.  Wright Xpress, LLC would like to lease two parcels of unoccupied land at Capital City Airport to park truck trailers.  The first 37,800 square foot parcel is at 90 Lewisberry Road.  The second parcel is 34,160 square feet and is located behind 201 Airport Road.  The two new ground leases will be on a month to month basis with a 30-day written notice for termination by either party.  The monthly rent for Lewisberry Road will be $1,102.50.  Monthly rent for the other parcel will be $996.33.

There were no objections to forwarding this item to the full Board for approval as a Consent Calendar item.

EAA Airport Use Agreement, GRA:

Mr. Edwards reported that this is to execute a license agreement with the Experimental Aircraft Association for two fly-in, drive-in breakfast events on Saturday/Sunday, June 1-2, 2019 and Saturday/Sunday, September 28-29, 2019 at Gettysburg Regional Airport.  The events are fundraisers for the group which provides scholarships to students to participate in aviation activities.  Insurance will be provided by the Experimental Aircraft Association.

There were no objections to forwarding this item to the full Board for approval as a Consent Calendar item.

Sutliff Hangar Assignment, CXY:

Mr. Edwards reported that this is to approve the assignment of the ground lease associated with hangars 508 and 509 at Capital City Airport currently leased to Greg Sutliff.  The new leases will be Turner Chevrolet (508), and James R. Adair and Carol A. Adair, husband and wife (509).  Mr. Sutliff is requesting the assignment of the lease.  SARAA counsel is drafting the assignment agreement.

There were no objections to forwarding this item to the full Board for approval as a Consent Calendar item.

GA Airports:

Promotional Program for GA Airports:  SARAA’s Marketing Department is working on a promotional program at CXY and GRA emphasizing students and promoting the involvement of young people in aviation.

Change in Date of Board Planning Session:  Mr. Edwards requested that due to a conflict with his schedule, the Board Planning Session and the Committee meetings originally scheduled for Friday, March 22nd be moved to Wednesday, March 20th.    The Committee meetings would start at 8:00 a.m., with the Board Planning Session following the Committee meetings.  There were no objections.

Adjournment:  Mr. Hume adjourned the meeting at 9:10 a.m.

Next Meeting:  Friday, February 22, 2019, 8:00 a.m.

Harrisburg International Airport

Respectfully submitted:

Timothy J. Edwards

Executive Director

Prepared by Camille Springer