Susquehanna Area Regional Airport Authority

Meeting Minutes

July 31, 2019

A meeting of the Susquehanna Area Regional Airport Authority was called to order by Mr. Helsel, at 8:00 a.m., on Wednesday, July 31, 2019, at the Harrisburg International Airport.

Roll call was taken with the following members, constituting a quorum, present:

Bennett Chotiner		 Jim Helsel		*Jim Mann

Shaashawn Dial		 Erik Hume		Ronald Rouse

Don Geistwhite		William Leonard	Carolyn Van Newkirk

Jim Gross			 Stephen Libhart

*Jim Mann arrived after Roll Call was taken.

Also attending were: Timothy Edwards (Executive Director), Marshall Stevens (Deputy Executive Director), Michael Winfield (Post & Schell), David Spaulding (Deputy Director, Engineering & Planning), Kevin Bryner (Deputy Director, IT), Tom Peiffer (Deputy Director, Finance & Administration), Scott Miller (Deputy Director of Advertising & PR), Belinda Svirbely (Deputy Director, Operations, Security & Public Safety) and Camille Springer (Executive Assistant).

Public Comments:  None

Consent Calendar:

Mr. Helsel said there is one item on the Consent Calendar, non-controversial items costing less than $10,000:

- Minutes of the June 26, 2019 Board meeting

Motion:  A motion was made by Mr. Geistwhite that the Board approve the Consent Calendar items.  The motion was seconded by Mr. Leonard and unanimously approved.  Mr. Mann was not present when this vote was taken.

Executive Committee:

- MS-4 Update (Discussion Only):  Mr. Winfield reported that a meeting was held with representatives of Department of Environmental Protection (DEP), and Skelly & Loy on April 30, 2019 to discuss SARAA’s interest in obtaining its own MS-4 permit.  David Spaulding and Jessica Silcox attended on behalf of the Authority.  Skelly & Loy representatives and SARAA representatives explained to the DEP representatives the basis for SARAA’s interest in pursuing a permit.  DEP Central Office Representative Lee Murphy indicated that the Department typically initiates the MS-4 permit process.  Mr. Murphy stated that they would discuss internally and respond back to SARAA.  No response has been received to date.  Mr. Winfield will work with Skelly & Loy to follow up with DEP.

Airport Development:

a)	Escalators – Site Assessment & Feasibility Study, HIA:  Mr. Edwards reported that this is to award an engineering services contract to Vertical Transportation Excellence (VTX) in an amount not-to-exceed $25,752 to perform a complete site assessment and feasibility study for the replacement of eight Otis Escalators at HIA.  In May, SARAA staff reached out to The Sheward Partnership (TSP), the firm that designed the terminal building and requested assistance in evaluating HIA’s escalator situation.  On June 26, 2019, VTX provided a proposal to undertake an assessment of HIA’s escalators and evaluate the feasibility of replacement.  Their scope of work includes a site visit, data collection, development of drawings and delivery of a report.  VTX is recommended to provide these engineering services based upon the recommendation of the TSP and VTX’s extensive experience working with vertical transportation system.  Funding for this project will be provided from SARAA’s Capital Improvement Account.

Motion:  A motion was made by Mr. Gross that the Board award an engineering services contract to Vertical Transportation Excellence (VTX) of Harrisburg, Pennsylvania in an amount not-to-exceed $25,752, without written authorization, to perform a complete site assessment and feasibility study for the replacement of eight Otis Escalators at Harrisburg International Airport, and to authorize the Executive Director or Deputy Executive Director to sign the contract and all related documents.  The motion was seconded by Mr. Libhart.  After discussion with Mr. Winfield, an amendment to the motion was made by Mr. Gross that the Board award an engineering services contract to Vertical Transportation Excellence (VTX) of Harrisburg, Pennsylvania in an amount not-to-exceed $25,752, without written authorization, to perform a complete site assessment and feasibility study for the replacement of eight Otis Escalators at Harrisburg International Airport, and to authorize the Executive Director or Deputy Executive Director to sign the contract, and all related documents, subject to the terms and conditions being reviewed and approved by SARAA’s Solicitor.  The amendment to the motion was seconded by Mr. Libhart.  A vote was taken on the amendment to the motion, which was approved.  Mr. Hume recused himself from this vote. Thereafter, a vote was taken on the amended motion which was approved.  Mr. Hume recused himself from this vote.

b)	Escalators – Performance & Maintenance Audit, HIA:  Mr. Edwards reported that this is to award an engineering services contract to Vertical Transportation Excellence (VTX) in an amount not-to-exceed $29,338, to perform a performance and maintenance audit of the escalators and moving walkways at HIA.  SARAA staff requested that VTX provide a proposal to conduct an audit to determine how well the escalators and walkways are being maintained and make recommendations to correct service deficiencies and/or improve the performance provided under the current service contract.  Improvements in the maintenance of these systems could extend their useful life.  Funding for this project will come from the professional services line item in the Engineering Department’s 2019 operating budget.

Motion:  A motion was made by Mr. Chotiner that the Board award an engineering services contract to Vertical Transportation Excellence (VTX) of Harrisburg, Pennsylvania in an amount not-to-exceed $29,338, without written authorization, to perform a performance and maintenance audit of the escalators and moving walkways at Harrisburg International Airport, and to authorize the Executive Director or Deputy Executive Director to sign the contract and all related documents, subject to the terms and conditions being reviewed and approved by SARAA’s Solicitor.  The motion was seconded by Mr. Leonard and approved.  Mr. Hume recused himself from this vote.

c)	Emergency Well-Head Treatment (Mechanical) HIA:   Mr. Edwards reported that this is to ratify the award of an emergency sole source contract with Eichelberger, Inc. in an amount of $101,801 to install mechanical devices needed to connect the emergency water treatment equipment to Production Well #12 at HIA.  In response to elevated levels of the perflourinated compounds of PFOS and PFOA detected in HIA’s source water during testing in October 2018, SARAA awarded an engineering services contract in December 2018 to Glace Associates to design a well head treatment system for Production Well #12 at HIA.  Preliminary plans for the treatment system were sent to Department of Environmental Protection in January 2019.  On June 26, 2019, the SARAA Board approved the award of an emergency contract to prepare the foundation and site adjacent to the water plant for installation of the new filtration equipment.  Eichelberger submitted a final proposal to perform the mechanical work on July 9, 2019.  SARAA submitted an application to modify the airport drinking water system to DEP on July 15, 2019, and the Executive Director executed an emergency sole source procurement document on July 16th after discussing this action with the Chairman of the SARAA Board.  The current plan is to install the filtration tanks on August 8th and begin mechanical work on August 12th.  Start-up of the system is pending DEP approval of the modification to the permit for HIA’s drinking water system.  The cost of this construction work was included in the 2019 maintenance & operations expense budget for the Water and Wastewater Department.

Motion:  A motion was made by Mr. Geistwhite that the Board ratify the award of an emergency sole source contract with Eichelberger, Inc. of Mechanicsburg, Pennsylvania in an amount of $101,801 to install mechanical devices needed to connect the emergency water treatment equipment to Production Well #12 at Harrisburg International Airport, and to authorize the Executive Director or Deputy Executive Director to sign the contract an related documents.  The motion was seconded by Mr. Hume and unanimously approved.

d)	Emergency Support Services, Well-Head Treatment, HIA:  Mr. Edwards reported that this is to amend the contract with Glace Associates, Inc. to provide additional engineering services in support of well head treatment to remediate PFOS and PFOA in HIA’s source water in an amount not-to-exceed $14,570, for a new total contract amount of $61,430.  SARAA approved the award of an engineering services contract in December 2018 to Glace Associates to design and implement a well head treatment system at HIA’s Production Well 12.  Glace’s original proposal, dated November 19, 2018 specifically stated that the uncertainty inherent in the project might require additional effort beyond what was anticipated.  Two amendments have been issued to Glace’s original contract.  The first amendment authorized geotechnical investigation and structural design.  The second amendment authorized geotechnical services during construction.  The proposed third amendment will authorize development of specifications for an all-weather enclosure, procurement of sealed drawings for a tensioned fabric structure, preparation of building permit documents, etc.  Bids for the all-weather enclosure will be opened on August 20th.  This work will be funded from the Water/Sewer Department’s professional services budget line item.

Motion:  A motion was made by Mr. Gross that the Board amend the contract with Glace Associates, Inc. of Camp Hill, Pennsylvania to provide additional engineering services in support of well head treatment to remediate PFOS and PFOA in HIA’s source water in an amount not-to-exceed $14,570, without written authorization, for a new total contract amount of $61,430, and to authorize the Executive Director or Deputy Executive Director to sign the contract and related documents. The motion was seconded by Mr. Leonard and unanimously approved.

e)	Emergency High Voltage Repairs:  Mr. Edwards reported that this is to approve the award of an emergency contract to G.R. Sponaugle in an amount of $70,817 to make repairs to high voltage equipment adjacent or within the Airfield Lighting Vault and at the Airport Water Treatment Plant.  During the month of May, SARAA had G.R. Sponaugle conduct an inspection of high voltage equipment that provides power to the Airfield Lighting Vault and the Airport Water Treatment Plant.  The inspection included infrared thermal imaging, ultrasound inspection and visual inspection   For all of these items, the report identified the consequence of not taking corrective action as possible equipment failure and power/business interruption.  Power loss from any one of the identified problems could result in the airfield and/or water plant having to run on emergency generator power for an extended period.  Three contractors submitted quotes, with G.R. Sponaugle being the low quote.  The cost of these repairs will be charged to the 2019 maintenance and operations expense budget for the Building Maintenance Department.

Motion:  A motion was made by Mr. Hume that the Board approve the award of an emergency contract to G.R. Sponaugle of Harrisburg, Pennsylvania in an amount of $70,817 to make repairs to high voltage equipment adjacent or within the Airfield Lighting Vault and at the Airport Water Treatment Plant, and to authorize the Executive Director or Deputy Executive Director to sign the contract and related documents. The motion was seconded by Mr. Mann and unanimously approved.

f)	Construct Parallel Taxiway:  Mr. Edwards reported that this is to approve the award of a contract to New Enterprise Stone and Lime of Chambersburg, Pennsylvania in the amount of $738,470.00, contingent upon receipt of an FAA grant, to construct the second and final phase of the parallel taxiway at Franklin County Regional Airport.  This is the second construction phase and includes installation of the taxiway edge lighting, placing bituminous pavement and marking the taxiway.  Eight firms purchased bid packages, and two firms submitted bids on June 4, 2019.  The FAA will fund 90% of this amount, SARAA will provide a local match of 5%, and request a 5% match from the State Bureau of Aviation.

Motion:  A motion was made by Mr. Leonard that the Board approve the award of a contract to New Enterprise Stone and Lime of Chambersburg, Pennsylvania in the amount of $738,470.00, contingent upon receipt of an FAA grant, to construct the second and final phase of the parallel taxiway at Franklin County Regional Airport, and to authorize the Executive Director or Deputy Executive Director to sign all contract, grant and related documents.  The motion was seconded by Mr. Libhart and unanimously approved.

g)	UPS First Amendment to Ground Lease:  Mr. Edwards reported that this is to approve a First Amendment to Ground Lease between SARAA and United Parcel Service Co.  Their current ground lease will terminate on August 31, 2020.  They would like three additional one year terms.  Each term must be renewed with a one hundred eight day written notice.  SARAA may terminate the lease with thirty days written notice.  Rent for the UPS modular facility is $14,408.96 per month or $172,907.52 per year.

Motion:  A motion was made by Mr. Geistwhite that the Board approve a First Amendment to Ground Lease between SARAA and United Parcel Service Co, and to authorize the Executive Director, or in his absence the Deputy Executive Director, to execute the lease amendment.  The motion was seconded by Mr. Libhart and unanimously approved.

Executive Director’s Report:

a)	Financials & Dashboard (June 2019):   Mr. Edwards reported that year-to-date Total Operating Revenues were $15.2 million vs. the $14.6 million budgeted, or 4.6% ahead of budget.  Year-to-date Total Operating Expenses were $8.9 million vs. the budgeted amount of $8.8 million, or 1% over budget.  Net Operating Revenue was $6.3 million. After subtracting out the non-operating items which include principal and interest on the debt service, the Variance to Budget is $1.6 million.  The bond coverage ratio is very healthy at 1.88%, compared to the requirement of 1.25.   For year-to-date 2019, Total Food, News & Gift Gross Sales were $3.2 million vs. 2.7% million last year, or up up 17%.   Total Car Rental Sales were $12.4 million vs. $11.5 million last year, or up 7.5% year-to-date.  Total Variable Revenue was $9.5 million, or up 7% year-to-date.  On the Fuel Sales report, Total gallons were up 14.97% year-to-date.  Total Revenue was up 5.6% year-to-date.  On the Accounts Receivable Trade Report, the amount due in the 30 to 59 day category of $97,095 from American Airlines has been paid.

b)	Project Update:  Mr. Edwards reported on the following:

Runway Rehabilitation, HIA:   Paving on Taxiways A and D has been completed and will be reopened on Friday, August 2nd.  Taxiways C and E will then be closed.   This project is anticipated to be completed by the end of September or beginning of October.

Air National Guard Base Parking Lot, HIA:  Work on the electrical portion of the project was able to continue, and cutover to a new primary electrical service is scheduled to occur on Monday, August 12th.

Airport Drive Rehabilitation, HIA: This project is about 20% complete.  The focus of the project is now the rehabilitation and reconstruction of the roadway.  The anticipated completion of this project is mid-September.

Rehabilitate Flood Dike:   SARAA has extended the low bid to September 30, 2019.  A grant offer has been received from the FAA on July 12th.

Parallel Taxiway Extension, FCRA:  This work is complete.  A substantial completion inspection will be conducted on Monday, July 8th.  The paving portion of this project will occur in 2020.

Grant Applications Submitted to FAA and Awaiting Grant Offers:  Replace ARFF Vehicle, HIA; Acquire SRE Equipment (two trucks & two tow-behind brooms), HIA; Remove Obstructions (final design), CXY

c)	Enplanement Report:  June landed weight was 104 million pounds, up 5.7% vs. budget and up 8.6% vs. June 2018.  Both the commercial and cargo carriers have exceeded the year-to-date landed weight totals from last year.  June air cargo was down 7.7% vs. June 2018, due to the fact that FedEx is flying less cargo for Amazon.  Year-to-date air cargo tonnage is up 5.7% vs. year-to-date 2018.    MDT operations for June were down 3% and CXY operations were down 2.7%.  June passengers totaled 132,243, which is 8.5% ahead of budget and 19% ahead of June, 2018.  June had a record Departing Load Factor of 90.5%, which is up 5.8 points vs. budget and up 3.9 points vs. June 2018.  The second quarter 2019 was the busiest second quarter in airport history – 1.5% higher than in 1997.  Year-to-date 2019 traffic set a new six-month record – 1.7% ahead of 1998.

Marketing News:

- Advertising continues for new service to Dallas, Sarasota, Nashville and Denver.

- Monitoring the Boeing MAX issue related to schedule changes on American Airlines and United Airlines.

- The first Airline Affairs meeting was held on July 18th to begin discussion on a new agreement

- SARAA hosted PaDOT  on July 19th for a thank you and tour and explained vision for capital projects

- Delta Development is planning the elected officials/regional leader lunch event on September 23, 2019.

- The full-scale emergency drill will be held on Saturday, September 21st from 9:00 a.m. until noon.

Board Member Comments:

Mr. Chotiner:  Mr. Chotiner thanked staff for their efforts and the excellent job they do.

Mr. Geistwhite:  Mr. Geistwhite thanked the staff for their efforts.

Mr. Leonard:  Mr. Leonard commented on the good reports and enplanements.  He thanked the staff for their efforts.

Ms. Dial:  Ms. Dial submitted her resignation to the City of Harrisburg to pursue another opportunity.   She said it has been a pleasure serving on the SARAA Board and thanked everyone for their dedication and commitment.

Mr. Rouse:  Mr. Rouse thanked SARAA staff.  He also congratulated Ms. Dial.

Mr. Helsel:  Mr. Helsel thanked Ms. Dial for her service on the Board.

Next Board Meeting:

Wednesday, August 28, 2019, 8:00 a.m.

Harrisburg International Airport

Adjournment:

There being no further business to discuss, Mr. Helsel adjourned the meeting at 9:11 a.m.

Respectfully submitted:

James H. Anderson, III

SARAA Secretary

Prepared by:  Camille Springer