Susquehanna Area Regional Airport Authority

Airport Operations Committee

##### February 21, 2020

Minutes

A meeting of the SARAA Airport Operations Committee took place on Friday, February 21, 2020 and was called to order by Mr. Hume at 8:00 a.m. in the David C. McIntosh Boardroom, Harrisburg International Airport with the following members of the Committee present:

Erik Hume, Chair	Brian Enterline

Also attending were Timothy Edwards (Executive Director),  Marshall Stevens (Deputy Executive Director), Carolyn Van Newkirk (SARAA Board), Jim Mann (SARAA Board), James Gross (SARAA Board), William Leonard (SARAA Board), David Spaulding (Deputy Director, Engineering & Planning), Tom Peiffer (Deputy Director, Finance & Administration), Scott Miller (Deputy Director of Advertising and PR),  Belinda Svirbely (Deputy Director, Operations & Security), Kevin Bryner (Deputy Director, Information Technology),  and Camille Springer (Executive Assistant).

Public Comments:  None.

Minutes:  The minutes of the January 24, 2020 Airport Operations Committee were deemed approved.

Enplanement Report:

Total CXY Operations for January were 1,709, up 6.1%.  This was the busiest January since 2013 for CXY.  Total MDT operations were 3,906, up 4.8%.  This was the third busiest January for MDT since 2013.   January 2020 was the busiest January ever.   Total Passengers were up 2.7% for January and up 16.9% vs. 2019.  Seat Capacity was up 3.8% and up 22.7% vs. January 2019.   Landed Weight was up 5.6% for January and up 5.9% vs. 2019.  Load Factor was down 4 points from last year’s January record.

Routes Americas Conference:  Mr. Edwards and Mr. Miller attended the Routes Americas Conference in Indianapolis on February 3rd through February 6th.

Project Update:

Mr. Spaulding reported on the following:

Rehabilitate Airport Drive:  Phase 2 paving is scheduled for Spring, 2020.

Rehabilitate Flood Dike: The contractor has completed 400 feet of river-side toe road and 6,000 feet of vegetation have been cleared.  No work was performed after December 20, 2019 due to high river level.

Expand Cargo Apron:  Permitting actions continue in progress.

Acquire Snow Removal Equipment:  Truck cabs and chassis arrived in February 2020.  They are currently at local up-fitter for installation of dump beds, plows and hydraulics.

Rehabilitate State Police Hangar:  This project was advertised for bid on January 26th, 2020.  The pre-bid meeting was held on February 11th.  The bids will be opened on March 12th.

Construct Parallel Taxiway (FCRA):  A pre-construction meeting was held on February 7th, 2020.  Work will be performed in the spring.

Construct South Apron:  A pre-application meeting with DEP South Central Region will be held on February 25th.

Meetings scheduled with the Township as follows:

March 12th—Planning Commission

March 18th—Zoning Hearing Appeals Board

March 19—Board of Commissioners

Cargo Apron Expansion, Amendment 1 and 2, HIA:

Mr. Edwards reported that this is to amend the contract with AECOM in an amount not-to-exceed $69,324 to provide additional permitting work and geophysical investigation for the Cargo Apron Expansion for a new total contract amount of $490,192.  The design engineer submitted two amendments to SARAA to complete the design.  Amendment 1 is to provide additional permitting services for the Cargo Apron Expansion project.  During a field visit on May 29, 2019 the wetlands were unexpectantly found.  This dictated that SARAA obtain a full Chapter 105 Joint Permit instead of a Chapter 105 Joint Small Projects Permit. The proposal to complete the additional permitting work is an amount not-to-exceed $21,202.  Amendment 2 is to provide a Geophysical Investigation for the Cargo Apron Expansion project.  AECOM discovered during design that the majority of micro tunneling work where the 60-inch drainage pipes will be located are in fill areas.  Three types of geophysical work will be conducted to identify the presence of any anomalies.  The proposal to complete the additional permitting work is an amount not to exceed $48,122.  The costs associated with this change order are eligible grant costs.

There were no objections to forwarding this item to the full Board for approval.  (Mr. Hume is recusing himself from this item).

Stormwater Compliance Evaluation, HIA:

Mr. Edwards reported that this is to approve the award of a contract to Geo-Technology Associates, Inc. in an amount not-to-exceed $25,800 to conduct field investigations and prepare a report to determine compliance with the Airport’s industrial stormwater permit and accomplish sampling required by the environmental Memorandum of Understanding.  SARAA has a requirement to accomplish an annual compliance evaluation in accordance with the Airport’s National Pollutant Discharge Elimination System (NPDES) permit for stormwater.  Additionally, the Airport must maintain regulatory compliance with the Memorandum of Understanding (MOU) between SARAA, the Department of Environmental Protection, and the U.S. Environmental Protection Agency.  Geo-Technology Associates, Inc. is recommended to provide these professional services based upon successful performance of similar work from 2011 through 2019.  The cost of this work was included in the line item for environmental studies in SARAA’s 2020 operating budget.

There were no objections to forwarding this to the full Board for approval.

Rehabilitate T-Hangar and Ramp, CXY:

Mr. Edwards reported that this is to award contract to Herbert Rowland & Grubic, (HRG) in an amount not-to-exceed $74,120 to conduct an engineering study to determine the root causes for sinkholes and develop bid documents and specifications to rehabilitate the most distressed areas identified at Capital City Executive Airport.  Numerous sinkholes have recently been opening up in the ramp and t-hangar area at CXY.  In October of 2019, a sinkhole opened up underneath the Schiavoni Hangar forcing the tenant to move his aircraft to another hangar.  SARAA issued an emergency contract to repair the area and this work was complete by the end of 2019.  On January 9, 2020, representatives from SARAA and HRG conducted a field inspection of the t-hangar and ramp area.  The inspection found approximately 20 other areas of distress and 16 inlets that have subsided.  HRG is recommended to provide this engineering service.  The funding for this project will come from SARAA’s 2020 Operating and Maintenance budget.

There were no objections to forwarding this item to the full Board for approval.

Obstruction Removal, Phase 2 (Demolish Hangar, Design), GRA:

Mr. Edwards reported that this is to approve Amendment #2 t the engineering services agreement with Urban Engineers in the amount to $71,006 for a total fee of $130,020, to perform design and bid services for the demolition of the main hangar building at the Gettysburg Regional Airport.  In June 2018, SARAA awarded a contract to Urban Engineers to conduct Phase I and Phase II environmental investigations to determine what environmental remediation would be required as part of any demolition plan.  Urban proposes to have documents ready to advertise for bid, to include asbestos abatement and other environmental remediation by the end of 2020.  Funding for this work will come from the SARAA operating budget.

There were no objections to forwarding this item to the full Board for approval.

Select Medical Lease Assignment:

Mr. Edwards reported that SARAA has received a Notice of Proposal and Letter of Intent requesting the assignment of a Ground Lease between Select Transport, Inc. and the Commonwealth of Pennsylvania to MIWD Flight, LLC.  MIWD Flight LLC is a wholly owned subsidiary of MI Windows and Doors which manufactures and distributes various types of windows and doors used primarily in residential applications.  MIWD Flight will use the hangar to house and maintain a Citation XLS which they are in the process of purchasing.  The primary use of the aircraft will be business related.  Per the lease amendment dated June 30, 2016, the extended lease term will expire on March 31, 2044.  This is to authorize the Executive Director to sign a Lease Assignment from Select Transport, Inc. to MIWD Flight, LLC for the remaining term of the amended lease.

There were no objections to forwarding this item to the full Board for approval.

Lawn Services Contract, HIA:

Mr. Edwards reported that this is to authorize the Executive Director to execute a two-year contract in the amount of $47,610 from C&E Landscaping for lawn services on the landside and remote properties at HIA.  This is a two-year contract with two (2), one-year options upon mutual agreement to extend.  A public bid was executed for such services. One contractor placed a bid to provide lawn care to these properties.  C&E Lawn Care and Landscaping has satisfactorily performed these services in 2019.  Funding for this work is included in the SARAA Operating Budget.

There were no objections to forwarding this item to the full Board for approval.

Barnstormers Fly-In Breakfast, GRA:

Mr. Edwards reported that this is to authorize the Executive Director to execute a license agreement with the Experimental Aircraft Association for two fly-in, drive-in breakfast events on Saturday/Sunday, June 6-7, 2020 and Saturday/Sunday, September 26-27, 2020 at Gettysburg Regional Airport.  The events are fundraisers for the group which provides scholarships to students to participate in the aviation activities.  Insurance will bel provided by the Experimental Aircraft Association.

There were no objections to forwarding this item to the full Board for approval as a Consent Calendar item.

Corvette Club Agreement, CXY:

Mr. Edwards said that this is to authorize the Executive Director to execute a license agreement with the Cumberland Valley Corvette Club for two low-speed autocross events on Sunday, May 31, 2020 and Sunday, July 19, 2020 at Capital City Executive Airport.  The Cumberland Valley Corvette Club has requested space in the vehicle parking lot across Airport Road from the terminal at Capital City Executive Airport to hold an autocross event.  This event was successfully held in 2016, 2017, 2018 and 2019.  The agreement is subject to review by SARAA counsel and insurance broker.

There were no objections to forwarding this item to the full Board for approval as a Consent Calendar item.

Smart Avionics Operating Agreement:

Mr. Edwards reported that this is to authorize the Executive Director to execute an operating agreement with Smart Avionics Inc. to provide aircraft maintenance and repair.  Avflight has entered into an agreement to lease hangar space at HIA in the former Rite Aid Hangar to Smart Avionics, Inc.  SARAA proposed the following terms for the operating agreement:

Term:  1 year, with 1year renewal options

Fee:  3.5% of gross revenues

Insurance:  $2 million commercial general liability

$1 million aircraft liability

There were no objections to forwarding this item to the full Board for approval.

GA Airports:

Gettysburg Regional Airport:  Mr. Stevens reported that there will be a meeting regarding private hangar development at GRA on Thursday, March 12th, at 5:30 p.m. with the tenants, L.R. Kimball and anyone interested in hangar development.

Adjournment:  Mr. Hume adjourned the meeting at 8:59 a.m.

Next Meeting:  Friday, March 20, 2020, 8:00 a.m., HIA

Respectfully submitted:

Timothy J. Edwards

Executive Director

Prepared by Camille Springer