Susquehanna Area Regional Airport Authority

Airport Operations Committee

##### October 25, 2019

Minutes

A meeting of the SARAA Airport Operations Committee took place on Friday, October 25, 2019 and was called to order by Mr. Leonard at 8:00 a.m. in the David C. McIntosh Boardroom, Harrisburg International Airport with the following members of the Committee present:

Amma Johnson

Also attending were Timothy Edwards (Executive Director),  Marshall Stevens (Deputy Executive Director), Carolyn Van Newkirk (SARAA Board), Nelva Wright (SARAA Board), James Helsel (SARAA Board), Jim Mann (SARAA Board), James Gross (SARAA Board), William Leonard (SARAA Board), Stephen Libhart (SARAA Board), David Spaulding (Deputy Director, Engineering & Planning), Tom Peiffer (Deputy Director, Finance & Administration), Scott Miller (Deputy Director of Advertising and PR),  Belinda Svirbely (Deputy Director, Operations & Security), Kevin Bryner (Deputy Director, Information Technology) and Camille Springer (Executive Assistant).

Delta Development Guests:  Eric Clancy, Rebecca Burk

Introduction:  Mr. Helsel introduced Ms. Nelva Wright, who is the newest Board member representing the City of Harrisburg.

Minutes:  The minutes of the September 20, 2019 Airport Operations Committee were deemed approved.

Delta Development:

Airport Drive:  The total secured funding of $2,382,548 is broken down as follows:

- TAP Aviation Capital Grant:  $1,150,000

- CFA MTF Grant:  $750,000

- PennDOT MTF Grant:  $482,548

Additional Funding:  The 2018 PennDOT Aviation Bureau Capital Budget - Transportation Assistance Program (TAP) award announcement:  August 28, 2019 for $1,400,000.  This was the third largest award in the state.  The project rescope is for roadway realignment requiring demolition of Buildings 26 and 96 to service the Air Cargo Complex.

Emergency Apparatus at HIA:  The Dauphin County Local Share Municipal Grant Program grant award was for $100,000 for the Mini Pumper replacement.  The anticipated reimbursement is June 2020.  The grant award for the ARFF vehicle modification grant request was submitted on September 3, 2019 for $34,070.  The anticipated award announcement is March 2020.

Legislative Outreach:  The Legislative Outreach Luncheon was held on September 23, 2019 at HIA.  There were approximately 30 attendees and it was very informative.

Airport Gaming:  HIA is on the list of qualified airports.  The number of tablet devices depends on airport size, ranging from 25 to 100, and 125 for Pittsburgh and Philadelphia.

Enplanement Report:

Mr. Miller reported that the third quarter 2019 was the second busiest third quarter in airport history, just 0.9% behind 1997.  YTD 2019 traffic set a new nine-month record, 1% ahead of 1997.  September passengers totaled 124,413, which is 8.5% above budget and 13.6% more than 2018.  Every airline was up except United. Departing Seats were up 18.9% vs. budget, and up 6.1% vs. last year.  Departing Load Factor was 83.4%, up 3.2 points vs. budget and up 5.3 points vs. 2018. September landed weight was 100 million pounds, up 9% vs. budget, but down 1.8% vs. September 2018.  Cargo landed weight was down 9% in September.  FedEx was off 39% due to fewer flights resulting from no Amazon business.  UPS was up 45%.   MDT YTD operations were 35,075, which is down 7.9% vs. YTD 2018.  YTD operations at CXY were 19,012, up 14.2% vs. year-to-date.

Project Update:

Mr. Spaulding reported on the following:

Runway Rehabilitation, HIA:  A substantial completion inspection was held on Thursday, September 19th.

Airport Drive Rehabilitation, HIA:   The contractor is paving the wearing course.  There is enough funds to continue Phase 2 of the project.

Rehabilitate Flood Dike:  A preconstruction meeting was held on October 16th.  A meeting with DCCD was held on October 24th.  The Notice to Proceed is issued for November 11th.

Replace ARFF Vehicle:  A pre-build meeting was held on October 18th.

HIA Construct Base Parking Lot, PaANG:  A substantial completion inspection was conducted on October 23.

Rehabilitate State Police Hangar, CXY:  The bid documents are being prepared. This project will go out to bid in 2020.

Airport Drive (Construction Management) Amendment #1, HIA:

Mr. Edwards reported that this is to amend the contract with Urban Engineers to provide additional construction management services in an amount not-to-exceed $45,060, for a new total contract amount of $274,690 for the project to Rehabilitate Airport Drive.  Hempt Bros, Inc. is currently rehabilitating Airport Drive under a $3,835,224.05 contract awarded in December 2018.  The contractor is currently paving the final layer of wearing course pavement.  Sufficient quantities and funds exists with the current contract to allow most of the Phase 2 areas to be paved now.  The contractor has indicated that they can begin work in late October or early November.  The additional work is expected to be completed within four weeks.  This amendment is required because the construction manager will need to remain on site longer than planned to monitor the additional Phase 2 work.  All construction management costs for the Airport Drive project are being paid from SARAA’s Capital Improvement Account.

There were no objections to forwarding this item to the full Board for approval.

Emergency Well-Head Treatment (Heat Trace) HIA:

Mr. Edwards reported that this is to ratify the award of an emergency contract to Edwards Electric & Telecom, Inc. in an amount of $39,569 to install electric heat trace pipe insulation to protect piping for the emergency treatment at HIA’s Well #12.  At its September 2019 meeting, the Board of Directors approved the award of an emergency contract to Edwards Electric in an amount of $24,970 to install electric heat trace pipe insulation.  As staff prepared to issue a purchase order, they discovered that Edwards Electric had quoted only part of the work.  Edwards Electric and Garden Spot were both asked to provide new quotes.  Since the work must be accomplished before the system is placed into operation, this work is considered to be an emergency.  The cost of this construction work was included in a line item within the 2019 budget for the Water and Wastewater Department.

There were no objections to forwarding this item to the full Board for approval.

Rehab Control Tower, Construction Phase Services, CXY:

Mr. Edwards reported that this is to amend the contract with Buchart Horn in an amount not to exceed $7,050 to provide construction phase services for a total contract amount of $37,430.  At the April 2019 Board meeting, SARAA awarded a contract to Swanson’s Excavation and Fabrication to mitigate safety concerns at the CXY control tower.  FAA representatives expressed concerns about the design of the ladder systems being installed on the building.  The FAA representatives cited a recent change in OSHA regulations that requires fall protection in lieu of cages.  Eight hours of additional job conference time was also added to the project to ensure that the final design and installation meets these newly identified FAA requirements.  This project has been included in SARAA’s proposed 2019 Operating Expense budget.

There were no objections to forwarding this item to the full Board for approval.

Emergency Sinkhole Repair, CXY:

Mr. Edwards reported that this is to approve the award of an emergency contract to Shiloh Paving & Excavating in an amount of $56,422 to repair a sinkhole at Capital City Airport.  In the late summer of 2019, airport staff found that a sinkhole had formed adjacent to the Schiavoni Hangar.  Repair will require excavating down to the 24-inch pipe and back-filling with the new compacted material.  The trench drain will be reconstructed and asphalt placed around the reconstructed area.  Due to the location of the sinkhole, loss of hangar space and stress cracking found in the hangar, this should be repaired as an emergency.  Three quotes were received for this project, with Shiloh Paving being the low quote.  The cost of this construction work will be charged to the 2019 operating budget on the Capital City Airport maintenance department.

There were no objections to forwarding this item to the full Board for approval.

Purchase Three Maintenance Utility Vehicles:

Mr. Edwards reported that this is to approve the purchase of three pickup trucks for use by maintenance departments at HIA.  These are replacement vehicles and are described as follows:

- 2019 Chevrolet Silverado Crew-Cab Truck:  $35,113.00

- 2019 Chevrolet Silverado Double-Cab:  $33,841.00

- 2019 Chevrolet Silverado with service body:  $45,524.00

Funding for this project will come from the 2019 Capital Budget.  The vehicle purchases are available via the PA-COSTARS contract.

There were no objections to forwarding this item to the full Board for approval.

Renew Rental Car Concession Agreements::

Mr. Edwards reported that the Second Amendment to the on-airport rental car concession agreement is scheduled to expire on December 31, 2019.  On July 8, 2019 SARAA advertised a Request for Proposals from companies interested in providing on-airport rental car services at MDT.  Proposals were due on September 27, 2019.  A Minimum Annual Guarantee (MAG) in the amount of $125,000 or greater was required to be eligible to submit a proposal.  The MMTF has space available for six rental car positions.  Seven companies provide proposals.  The top six ranked rental car operators were National, Hertz, Enterprise, Avis, Alamo and Budget. Per the Rental Car Concession Agreement, revenue to the Airport Authority will consist of a combination of the following:

- Rent for counter and office space ($77.00 per sq. ft. per year)

- Rent for ready/return lots ($1.44 per sq. ft. per year)

- Concession fee (11.11% of gross receipts)

- Customer facility charge ($3.75 per transaction day)

Vehicle rental commissions and CFC’s were budgeted to be $4,463,000 in 2020.  It is recommended that the Board award an On-Airport Rental Car Concession Agreement to the top six ranked rental car operators (based on MAG) for the term January 2, 2020 through December 31, 2024.

There were no objections to forwarding this item to the full Board for approval.

HIA Janitorial Contract:

Mr. Edwards reported that this is to approve the award of a contract to Flagship Airport Services in an amount of $3,297,644.44 for janitorial services in and around the terminal, MMTF and maintenance buildings 513 and 514 at HIA.  CleanTech Services Inc. currently holds the contract at HIA, which expires on December 31, 2019.  The new agreement will begin January 1, 2020 and end on December 31, 2022 with the option of (3) three, one-year extensions to be mutually agreed upon.  Eleven janitorial companies submitted technical proposals.  Flagship Airport Services scored highest in their technical proposal.  Flagship Airport Services scored highest after pricing proposals were opened.  Flagships’s management plan, staffing and supervisory model for each shift along with their system of checking and auditing their daily work should provide a significant improvement over the level of service HIA  has received from the previous company.  Their primary focus is the cleaning of airports around the nation. This contract is paid by airport operating funds.

There were no objections to forwarding this item to the full Board for approval.

Roadway Snow Removal Contract:

Mr. Edwards reported that this is to award a contract to Four Season Property Services in an amount of $147,920.00 for snow removal on the HIA roadways and administrative parking areas.  The agreement commences November 15, 2019 and terminates on March 31, 2020.  Historically, SARAA building maintenance staff has performed snow removal services for all public roads and administrative areas.  SARAA is also responsible for almost all airside snow removal utilizing personnel from several departments.  Neither of these crews are currently large enough to split in shifts, and as a result the crews must work straight through the storm with little down time.  With a contractor assigned to the roadway plowing, additional staff can be dedicated to the airside snow removal efforts, allowing the group to work in shifts and provide necessary rest time.  Bids were solicited for the entire season.  The bidders were required to provide a fixed amount per month in order to ensure that the contractor will dedicate the personnel/equipment to the work.  One bidder submitted for the project.  Funding for this project is available in the 2019 budget and will be available in the 2020 budget.

There were no objections to forwarding this to the full Board for approval.

Parking Garage Maintenance Contract:

Mr. Edwards reported that this is to award a contract to Atlantic Concrete Group in an amount not to exceed $143,170.00 for maintenance of the parking garage at HIA, subject to review and approval by Desman and SARAA counsel.  This work is part of SARAA’s ongoing efforts to maintain he parking garage.  The current project includes the maintenance of a joint in the helix leading up to the upper levels and resealing of the expansion joints on the 4th floor.  Bids for the project were opened on October 4, 2019.  Atlantic Concrete Group had the apparent low bid.  Funding for this project is/will be included in the SARAA operating budget.

There were no objections to forwarding this item to the full Board for approval.

UPS Air Cargo/Sixth Amendment to Lease:

Mr. Edwards reported that this is to approve a Sixth Amendment to the Airline Operating Agreement between SARAA and UPS.  UPS is in need of container storage space.  They would like to lease an additional 44,000 sq. ft. of ramp space located near Building 100, known as the former Stambaugh pad.  This part of the cargo apron is an old foundation from a hangar that was demolished. The proposed lease rate is $.50/sf.  The lease is month-to-month with an annual CPI increase and a 30-day termination by either party.  Monthly rent for additional container storage is $1,833.33.

There were no objections to forwarding this item to the full Board for approval.

CXY Helicopter Flight/Tours Operating Agreement:

Mr. Edwards reported that this is to authorize the Executive Director to execute an operating agreement with Updraft Aviation, LLC to provide a helicopter flight school and tours at Capital City Executive Airport.  Skyport Aviation has entered into an agreement to lease hangar space at Capital City Executive Airport to Updraft Aviation.  SARAA proposed the following terms for the operation agree:

Term:  1 year, with 1 year renewal options

Fee:  3.5% of gross revenues

Insurance:  $2 million commercial general liability

$1 million aircraft liability

The final agreement will be reviewed by SARAA legal Counsel.

There were no objections to forwarding this item to the full Board for approval as a Consent Calendar item.

GA Airports:

General Liability Insurance:  Mr. Stevens reported that there is interested party who would like to start a maintenance business at the Gettysburg Regional Airport.  However, the cost of $2 million dollars of general liability insurance is more than they can sustain.  Discussion ensued.  It was decided to keep the general liability insurance at $2 million and look at other opportunities.

Hangar at GRA:  Mr. Stevens gave a brief update on the hangar at GRA.  The environment site assessment should be completed this year. There is currently no date set for demolition of the hangar but he anticipates the earliest date would be summer of 2021.  Ms. Van Newkirk asked if staff could provide better lighting in the parking lot.  Mr. Kerstetter will investigate.  Mr. Helsel requested an estimate of the cost before installation.

Adjournment:  Mr. Leonard adjourned the meeting at 9:56 a.m.

Next Meeting:  Friday, November 22, 2019, 8:00 a.m., HIA

Respectfully submitted:

Timothy J. Edwards

Executive Director

Prepared by Camille Springer