Susquehanna Area Regional Airport Authority

Meeting Minutes

June 30, 2021

A meeting of the Susquehanna Area Regional Airport Authority was called to order by Mr. Helsel, at 8:00 a.m., on Wednesday, June 30, 2021. The meeting was conducted both by teleconference and in-person due to the lifting of certain restrictions regarding COVID-19.  The following Board members were in attendance:

James Anderson (Zoom)	   Don Geistwhite (in-person)	   Erik Hume (in-person)

Keith Bashore (in-person)	   James Gross (in-person)	   William Leonard (in-person)

Bennett Chotiner (Zoom)	   James Helsel (in-person)	   Stephen Libhart (in-person)

Brian Enterline (in-person)

Also attending were: Timothy Edwards (Executive Director), Marshall Stevens (Deputy Executive Director), Michael Winfield (Post & Schell), David Spaulding (Deputy Director, Engineering & Planning), Kevin Bryner (Deputy Director, IT), Michael Moskal (Deputy Director, Finance & Administration), Belinda Svirbely (Deputy Director, Operations, Security & Public Safety), and Camille Springer (Executive Assistant)

Guests:   Robert Linehart, Jr. Republic Parking

Daniel Lassiter, Reef Parking

Public Comments:  None.

Consent Calendar:

Mr. Helsel said this is to approve one Consent Calendar item, a non-controversial item costing less than $10,000.

- Minutes of the May 26, 2021 Board Meeting

Motion:  A motion was made by Mr. Geistwhite that the Board approve the Consent Calendar item.   The motion was seconded by Mr. Libhart and was unanimously approved with a Roll Call Vote.

Executive Committee:  There were no items for the Executive Committee.

Airport Operations:

a)	Cargo Apron Expansion:  Mr. Edwards reported that that this is to amend the contract with AECOM in an amount not to exceed $19,625 to provide additional permitting work and bidding services for the Cargo Apron Expansion project at HIA.  The initial contract was amended twice.  The first amendment added wetland investigation and permitting.  The second amendment added further Geophysical Investigation.  The design engineer has submitted a request for a third amendment to cover additional costs incurred for work required during bidding and permitting that exceeded the man-hours included in their original proposal.  The additional work included additional bidding and permitting services.  The costs associated with this Amendment are eligible grant costs.  Reimbursement will be requested from the FAA at the time that the grant is closed out.  The FAA will provide 90% reimbursement of SARAA’s costs, SARAA will apply for a 5% State grant, and also provide a local match of 5%.

Motion:  A motion was made by Mr. Geistwhite that the Board amend the contract with AECOM of Hunt Valley, Maryland in an amount not to exceed $19,625 to provide additional permitting work and bidding services for the Cargo Apron Expansion project at HIA for a new total contract amount of $509,217 and authorize the Executive Director or Deputy Executive Director to sign the contract and related documents.   The motion was seconded by Mr. Libhart and approved with a Roll Call Vote.  Mr. Hume recused himself from this vote.

b)	Remove Obstructions, Phase III, Amendment 3, HIA:  Mr. Edwards reported that this is to approve a contract to John Anderson Construction, Inc. in an amount of $1,322,886.00, contingent upon receipt of an FAA grant, to remove obstructions within the approach to Runway 8 at Capital City Executive Airport.  The project will enable the airport to improve the safety of flight by removing hazards to aircraft approaching to land and aircraft departing the airport.  The project was advertised for bid on February 21, 2021.  Five firms purchased bid packages and one firm submitted a bid on May 19, 2021.  This project will be funded with an FAA grant that provides 100% reimbursement of SARAA’s costs.

Motion:  A motion was made by Mr. Bashore that the Board approve the award of a contract to John Anderson Construction, Inc. dba Tri-State Clearing & Tree Service of Warren, Pennsylvania in an amount of $1,322,886.00, contingent upon receipt of an FAA grant, to remove obstructions within the approach to Runway 8 at Capital City Airport, and to authorize the Executive Director or Deputy Executive Director to sign all contract, grant and related documents.  The motion was seconded by Mr. Hume and unanimously approved with a Roll Call Vote.

c)	Equipment Storage Building, Phase II, (CM Services), FCRA:  Mr. Edwards reported that this is to award a contract to Johnson Mirmiran & Thompson (JMT) in an amount not-to-exceed $113,879.60 to provide construction administration and construction management services for the Snow Removal Equipment (SRE) Storage Building at FCRA.  During the winter of 2020, SARAA issued a Request for Qualifications/Technical Proposals.  Four firms submitted RFQ/TP’s on March 9, 2020.  These proposals were evaluated by the selection committee of three staff members.  SARAA also obtained an Independent Fee Estimate from C&S Engineers.  The proposed JMT fee was determined to be acceptable.  The FAA will reimburse 100% of all project costs.

Motion:  A motion was made by Mr. Libhart that the Board award a contract to Johnson Mirmiran & Thompson (JMT) of Philadelphia, Pennsylvania in an amount not-to-exceed $113,879.60, without written authorization, to provide construction administration and construction management services for the Snow Removal Equipment (SRE) Storage Building at Franklin County Regional Airport (FCRA), and to authorize the Executive Director or Deputy Executive Director to sign the contract and related documents.   The motion was seconded by Mr. Geistwhite and unanimously approved with a Roll Call Vote.

d)	Parking Revenue Control System:  Mr. Edwards reported that this is to authorize the purchase of a parking Revenue Control System (PRCS) from HUB Parking Technology USA, Inc. in an amount not-to-exceed $880,834.50.  The current PRCS was installed in 2011-2012.  The system was manufactured by Federal APD which is no longer in business.  As a result, support for the existing system is limited to existing inventory and the current version of the software.  During the selection of the Parking Management Contractor in 2017 via a proposal process, SARAA identified replacement of the PRCS as a possible priority for the Parking Management Contractor.  Due to their experience at dozens of airports throughout the US, Reef Parking has extensive knowledge of PRCS systems.  In late 2020, Reef Parking requested proposals from four PRCS vendors for the replacement of the system at HIA.  Reef Parking recommends the HUB Jupiter System and SARAA staff concurs with the recommendation.  Any final agreements will be reviewed by Counsel.  SARAA is planning to finance the purchase of the PRCS, either through an existing line of credit or through a bank loan.  Final terms will be presented to the Board when available.  Mr. Robert Linehart with Republic Parking and Mr. Daniel Lassiter with Reef Parking spoke during the discussion and both recommended the Hub System.

Motion:  A motion was made by Mr. Libhart that the Board authorize the purchase of a Parking Revenue Control System (PRCS) from HUB Parking Technology USA, Inc. in an amount not-to-exceed $880,834.50 and authorize the Executive Director or in his absence, the Deputy Executive Director to execute agreements necessary for the purchase/installation of this system.  The motion was seconded by Mr. Geistwhite and unanimously approved with a Roll Call vote.

e)	Right-of-Way Easement (Electric Power), GRA:  Mr. Edwards reported that this is for the Board to authorize the Executive Director or Deputy Executive Director, subject to final review by legal counsel, to sign all documents related to the granting of a Right-of-Way Easement to Adams Electric Cooperative, Inc for the installation of electric power lines to service the new Hillard Hangar at GRA.  On March 31st, the SARAA Board approved a ground lease for Mr. Hillard’s hangar.  Mr. Hillard has requested that Adams Electric Cooperative (AEC) provide power to his new hangar.  The easement grants AEC a perpetual right-of-way to place, erect, construct, operate and maintain overhead electric lines and to lay, erect, construct and maintain underground conduit and cable lines.  AEC will be responsible for the cost of installing the new electric lines and meter.  Mr. Hillard will be responsible for the cost of installing the new meter base and internal electrical system within the hangar.

Motion:  A motion was made by Mr. Gross that the Board authorize the Executive Director or Deputy Executive Director, subject to final review by legal counsel, to sign all documents related to the granting of a Right-of-Way Easement to Adams Electric Cooperative, Inc of Gettysburg, Pennsylvania for the installation of electric power lines to service the new Hillard Hangar at Gettysburg Reginal Airport.  The motion was seconded by Mr. Libhart and unanimously approved with a Roll Call Vote.

Executive Director’s Report:

a)	Financials & Dashboard (through May):   Mr. Edwards reported that he received notification from the FAA that SARAA received $8,551,101 as a result of the American Rescue Plan Act (ARPA).  SARAA also will receive $758,000 within two weeks as a result of the Baggage Handling System reimbursement.  Total Airline Revenues YTD 2021 were $4.6 million vs $4.3 million budgeted, or 6% ahead of projections.  Airline Terminal Rent was as projected at $2.5 million.  Total YTD Non-Airline Revenue was $4.7 million vs $4.5 million budgeted, or 5.5% ahead of projections.  Parking Revenues were very close to projections at $1.6 million.  YTD Total Operating Revenues were $9.3 million.  Personnel Costs were $2.6 million YTD.  YTD Parking Operations were $293,586 vs. the budgeted amount of $581,459 (based on plans to open the Long-Term Parking Lot).  YTD Total Operating Expenses were $6.5 million.  YTD Net Operating Revenue was $2.85 million. Total Non-Operating Items were ($2,532,413) resulting in a variance to budget of $324,930.  When you factor in the CARES/CRRSA Act Grant Funds Received of $2,692,612, the Net Position with cash inflows is $3,017,542.  The Debt Coverage Ratio is 1.74 vs a requirement of 1.25.  On the Sales and Revenue Summary Report, YTD 2021 enplanements were 152,237 vs 161,886 YTD 2020 enplanements, down 5.96%.  Total Food, News and Gift Sales are down 11% vs YTD 2019.  Total Car Rental Sales are up 27.42%.   Total Variable Revenue is down 3.3%.  On the Accounts Receivable Summary Report, in the Over 90-day category, a check for $40,960 was received from Hertz in June.  Also, in the 90-day category, Good Cab has a balance of $10,000.

b)	Project Update:  Mr. Edwards reported on the following:

Rehabilitate Flood Dike, HIA:   A substantial completion inspection was held on June 8, 2021.  A total of 6,691 concrete block mats were installed.  A final inspection will occur after grass growth.  The contractor will then complete demobilization.

Major Projects Awaiting FAA Grants:

Expand Cargo Apron, HIA:  The grant application for $15.8 million was submitted to the FAA on May 3, 2021.

CXY Remove Obstructions:  The grant application for $1.6 million was submitted to the FAA on May 26, 2021.

Construct SRE Storage Building:  The grant was received on June 7th for $654,760.  Notices of Intent to award were issued on June 14th.  (General, Mechanical & Electrical contractors).

Construct South Apron, GRA:  The grant application for $1.4 million was submitted to the FAA on May 3, 2021.

c)	Enplanement Report:  Mr. Edwards reported May 2021 CXY Operations were up 134% vs May 2020 and up 28% vs May 2019.  YTD CXY Operations were up 134% vs 2020 and 44% vs 2019.  May 15th was the busiest day with 283 operations.  May 2021 MDT Operations were up 47% vs May 2020 and down 10% vs May 2019.  YTD MDT Operations were up 12% vs 2020 and down 7% vs 2019.  May 2021 Air Cargo Tonnage increased 24% vs May 2020 and 5% vs. May 2019.  YTD Air Cargo Tonnage is up 18% vs 2020 and up 3% vs 2019.  Three of the 10 busiest months in airport history for Air Cargo have taken place since the start of the pandemic.  May 2021 Enplanements were up 417% vs May 2020 and down 36% vs May 2019.  YTD Enplanements were down 6% vs 2020 and 49% vs 2019.  As of 6/20/2021, 2021 passenger traffic has recovered to 78% of 2019’s record, up 221% compared to one year ago.    On 6/20/2021, MDT Departing Seat capacity was 85% of 2019.  The 2021 budget was based on 420,000 enplanements.  However, recent activity has pushed new projections to around 440,000.

Marketing Update:  MDT is now monitoring cell phone driving and flying travel patterns to find new air service opportunities. Using MDT region-based cellphone date, between 10/1/19 and 4/30/21, more than 300,000 trips were taken from PHL, BWI, EWR and DCA.  Orlando remains MDT’s top leaked market.

Litigation Matters:  Mr. Winfield gave an update on the status of litigation matters.

Board Member Comments:

Mr. Leonard:  Mr. Leonard said there is interest in an opportunity for SARAA to partner with Penn State Harrisburg for a pilot-related degree or continuing education program involving a flight aviation curriculum.  He will keep the Board informed.

Mr. Helsel:  Mr. Helsel said that in-person Committee and Board meetings will resume in July.

Next Board Meeting:

Wednesday, July 28, 2021, 8:00 a.m.

Harrisburg International Airport

Adjournment:

There being no further business to discuss, Mr. Helsel adjourned the meeting at 8:43 a.m.

Respectfully submitted:

James H. Anderson, III

SARAA Secretary

Prepared by Camille Springer